## Slide 1: Bubble Warrior Adventures Scrum Prototype
Owner: Hansel de la Cruz
Scrum Master: Jennifer Green
Team Member: Kyle Jolicoeur

## Slide 2: Tasks
Goal: To have 2-3 maps fully loaded, and a character model that can interact with these maps, for the beginning chapter of our game.
Tasks: We broke this goal down in to seven distinct tasks.
  Write a detailed plot outline for the beginning of our game.
  Create the maps required for the story using Tiled.
  Ensure that each map loads and can be interacted with.
  Create character animation cycles for the main character (walking, running, fighting, etc).
  Create sprite sheets for any needed characters for the beginning of the game.
  Find and download enemy sprites.
  Code in collision handling.

## Slide 3: Week One Breakdown
 | Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday
Plot |  |  |  |  |  |  | 
Map Creation |  |  |  | 4 | 2 |  | 2
Map Loading |  |  |  | 1 | 2 | 1 | 1
Character Animation |  |  |  | 2 | 2 | 2 | 
Sprites |  |  |  |  |  | 3 | 1
Enemy Sprites |  |  |  |  |  |  | 
Interaction |  |  |  |  |  |  | 

## Slide 4: Week Two Breakdown
 | Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday
Plot | 2 |  | 3 |  |  |  | 
Map Creation |  |  |  |  | 2 |  | 2
Map Loading |  | 1 | 1 | 3 | 3 | 1 | 1
Character Animation |  | 2 |  |  |  |  | 
Sprites |  |  |  |  |  |  | 
Enemy Sprites |  | 3 | 1 | 3 |  |  | 
Interaction |  |  |  |  |  |  | 

## Slide 5: Retrospective
What did we achieve?
  Have 4-6 maps created and fully loaded with collision detected.
  Have character animations for walking & running.
  Plot synopsis and partial script written for beginning of game.
  2-3 enemy tilesets with partial attack animations.
  NPC tilesets created.
What do we still need to do?
  Interaction between character and maps.
  Collision handling.
  Integrate character animations, maps, and collision handling.